**Agenda for 02.03.** – The next meeting of group D, ProShots will take place on the 2nd of March Monday in the lobby near 2.40 of next week starting from 10:30 AM.

The people invited are: Mariëlle Fransen, Georgi Chishirkov, Angel Doychinov, Ilia Nikushev and Mikael Shaghelani.

The main topics of the meeting will be:

1. All of the sent documents (Project plan v1, Agenda, Notes)

2. Final version of logo and roles

3. Authenticators

4. Task manager system implementation

5. Graphical user interface standards

6. Details about Process report and Setup document

**02.03**. – Meeting

Started at 10:35, all members present

10:35 - Talked about Justification, change point of view in the writing, why the client should spend money on this and why should he initiate it?

10:38-10:41 - Clarified what should be present in the Product and what we should focus on

10:41-10:44 - Hardware – We will need to ask about what facilities we will have access to, about hardware and what will be needed, also mention this as a constraint

10:44-10:47 - Website on Athena server, what does the client want of it? Figure out and inform client

10:47-10:49 – Risks, make sure we focus on some more creative risks

10:49-10:53 - Quality - Clean code and what quality manager should do

-10:55 - Time – Use graphs and visuals with milestones

10:55 -10:57 – More clarification on the notes minute by minute and the agenda (invite)

10:57 – 10:58 - why are we using Tortoise, and should we use GIT?

10:58-10:01 - Graphical interface

Agreements: Deadline for project plan is on week 4, for the setup document it is on week 7 and also for the use of physical authenticators

**Agenda for 09.03.** - The next meeting of group D, ProShots will take place on the 9th of March Monday in the lobby near 2.40 of next week starting from 10:30 AM.

The people invited are: Mariëlle Fransen, Georgi Chishirkov, Angel Doychinov, Ilia Nikushev and Mikael Shaghelani.

The main topics of the meeting will be:

1. Project plan v2

2. Process report and Setup document

3. New role for Angel

4. Authenticator

5. Application and database design

**09.03.** – Meeting

Started at 10:32, all group members present

Teacher absent

10:35 – 10:41 – Application design and how many we will need, for what purpose

10:41 – 11:05 – ERD about the event (user, top-up machine, tent, shop etc.)

11:05 – 11:24 – Continued with app and database designs

**Agenda for 16.03.** - The next meeting of group D, ProShots will take place on the 16th of March on Monday in the lobby near 2.40 of next week starting from 10:30 AM.

The people invited are: Mariëlle Fransen, Georgi Chishirkov, Angel Doychinov, Ilia Nikushev and Mikael Shaghelani.

The main topics of the meeting will be:

1. Project plan final version

2. Future Technology (what can we use and cannot)

3. Connection to the database

4. Process report and Setup document

5. Authenticator

**16.03.** – Meeting

Started at 10:33, all group members except Angel present

10:33 – Approval of minutes in agenda, late with project plan (start implementations after exam break)

10:36 - Comment about certain applications design, what applications will be needed during various stages of the event and for different jobs, also document functionality in the setup document

10:40 – Angel’s absence, new role and time spent on tasks

10:45 – Database should be on the Athena server, backup offline database is also welcome for when wifi stops

10:48 – Unit tests, any technologies should be kept simple and easy to understand for everyone

10:50 – Authenticator exception, try to find a solution (mail – not the most reliable way to send tags) Try to avoid queues during the event and keep everything smooth. Try to distribute tags before people reach the entrance

11:00 – End of meeting

Agreements – Setup document first draft for next week, make GUI for website and wireframe, Angel’s contribution as first point for next week

**Agenda for 23.03. -** The next meeting of group D, ProShots will take place on the 23th of March on Monday in the lobby near 2.40 of next week starting from 10:30 AM.

The people invited are: Mariëlle Fransen, Georgi Chishirkov, Angel Doychinov, Ilia Nikushev and Mikael Shaghelani.

The main topics of the meeting will be:

1. Discuss Angel’s contribution

2. Setup document v1

3. Further questions about process report

4. GUI and website wireframe