Schedule with tasks for

Week 10:

* Setup document final version
* Application GUI:
* Login
* Admin
* Employee
* Visitor
* Website GUI
* Registration form

Week 11:

* Login form
* Admin, employee and visitor homepage
* Application GUI:
* Purchase
* Top up
* Class structure
* Website functionality
* Registration page
* Login

Week 12:

* MySQL working database hosted on Athena with basic tables:
* Visitors
* Admins
* Employees
* Jobs
* Landmarks
* Further website functionality:
* Tickets
* Forgotten password pages
* Camping spot reservation
* Applications GUI:
* Renting
* Appointments
* Booking
* Application logic:
* PayPal processing
* Top Up

Week 13:

* Website v2
* Expanded database including all of the additional tables
* Usage of the card and reader
* Website functionality
* Balance
* Profile
* Booked item pages
* Application GUI:
* Administrator Overview
* Application Logic:
* Renting
* Appointment
* Booking

Week 14:

* Website functionality:
* Twitter messages
* Application Logic:
* Logging of actions
* Administrator overview of Visitors
* Application GUI:
* Restock of stores

Week 15:

* Database connection with website
* Application Logic:
* Restocking the stores
* Event management
* Administrator overview of appointments and stores

Week 16:

* Website v3
* Applications testing

Week 17:

* C# applications final version

Week 18:

* Final presentation