Schedule with tasks for

Week 10:

* Setup document final version
* Application GUI:
* Login
* Admin
* Employee
* Visitor
* Website GUI
* Registration form

Week 11:

* Login form
* Admin, employee and visitor homepage
* Application GUI:
* Purchase
* Renting
* Appointment
* Top up
* Class structure
* Website functionality
* Registration page
* Login

Week 12:

* MySQL working database hosted on Athena with basic tables:
* User
* Visitor
* Admin
* Employee
* Job
* Landmark
* Further website functionality:
* Tickets
* Forgotten password pages
* Camping spot reservation

Week 13:

* Website v2
* Expanded database including all of the additional tables
* Usage of the card and reader
* Website functionality
* Balance
* Profile
* Booked item pages

Week 14:

* Website functionality:
* Twitter messages

Week 15:

* Database connection with website

Week 16:

* Website v3

Week 17:

* C# applications

Week 18:

* Final presentation